| date | 20 December 2005 |  |  |
| --- | --- | --- | --- |
| project name | Port of Rochester Master Plan | project # | 54426.00 |
| meeting date | December 15, 2005 | time | 1:00 pm |
| location | City Hall Law Library |
| recorded by | Lauren Sichta |
| distribution | All attendees via the project web site |
| purpose | City Project Team meeting |

The Sasaki Design team met with City of Rochester project coordination team to discuss the progress of the work since our last engagement. The following were in attendance:

# attendees

| Linda Stango |  | Commissioner of Economic Development- City of Rochester |
| --- | --- | --- |
| Doug Benson |  | Planning Bureau - City of Rochester |
| Kathy McManus |  | Bureau of Buildings and Zoning- City of Rochester |
| Matt Ingalls |  | Planning Bureau - City of Rochester |
| Josh Artuso |  | Planning Bureau - City of Rochester |
| Timothy Zimmer |  | Planning Bureau - City of Rochester |
| Don Crumb |  | Law Department- City of Rochester |
| Eugene Bradley |  | Commissioner's Office- City of Rochester |
| Art Tentilucci |  | Bureau of Buildings and Zoning- City of Rochester |
| Joel Smith |  | Bureau of Buildings and Zoning- City of Rochester |
| Paul Johnson |  | Monroe County |
| Dave Rinauldo |  | Monroe County |
| Robert Stevenson |  | City Council |
| Varoujan Hagopian |  | Sasaki Associates, Inc. |
| Alistair McIntosh |  | Sasaki Associates, Inc. |
| Lauren Sichta |  | Sasaki Associates, Inc. |
| Sarah Woodworth |  | ZHA |

# Summary

- Sasaki presented to the audience all of the site analysis documentation that was prepared for the upcoming public work shop with the community.

- The drawings, ten visuals in total, were compiled by working directly with Matt Ingalls who provided links to GIS and project data available at the City.

- The discussion resulted in suggestions that led to minor modification to few of the visuals. After the meeting, the Sasaki team made the changes to the presentation material.

- In review of the project schedule, Varoujan suggests to postpone the next meeting until 2nd or 3rd week of February, allowing enough time for ZHA (economic/ marketing consultant) to complete their research and for the City to identify changes in the project review team appointments.

- The design team asked the attendees to provide suggestions of comparable cities to Rochester in size, setting, demographics etc. for Sasaki to study, research and to look for successful examples and ideas.

- Cities that Rochester compares itself to are:

  - Cleveland, OH

  - Buffalo, NY

  - Syracuse, NY

  - Providence, RI

  - Columbus, OH

  - Indianapolis, IN

  - Portland, OR

  - Pittsburgh, PA

  - Madison, WI

  - Milwaukee, WI

  - Kingston,Ontario, Canada

Further discussion regarding the analysis drawings.

- Add a drive time to the context maps for each of the mileage circles, including population numbers within each area. Population numbers were computed, however they were not added to the maps

- Local attractions to investigate are: Six Flags, Darien Lake and Seabreeze amusement park

- Estee and Ruggle streets have new 8" utility lines (type ?)

- Transportation diagram - add recreational boating traffic from the lake at large, including visitors from Canada

- Provide opportunity for visitors to stay and do other things soon after concerts, and special events during peak season such as shopping, or going to local restaurants. This kind of activity might help to alleviate the immediate parking / traffic jams from all concert goers leaving at the same time

- Lake effect snow can be a challenge for any kind of uses during the winter season, particularly outdoor activities

- The purpose of the upcoming public work session should be to encourage all attendees to offer ideas and to encourage participation by sharing with the Sasaki team their vision as to what this site wants to be in the future. A mixed use residential waterfront community, or a destination place with many diverse uses to attract visitors from the greater region

- ZHA could benefit from such community input to test these emerging ideas when they commence their market research and feasibility analysis

The information above will stand as recorded unless Sasaki receives written comments within five days of the distribution date from a recipient requesting an amendment.

g:\54426.00\3.0 mgmt\3.5 meetings\minutes\2005-12-17\city representatives.doc